PRODUCT REQUIREMENTS DOCUMENT

Ethnic Apparel E-Commerce Platform

Brand Codename: TĀNVI

Version 1.0  ·  February 2025  ·  Confidential

Document Owner: Product & Strategy Team

Platform: Shopify  ·  Stack: Shopify + Klaviyo + Razorpay + Shiprocket

Launch Target: Q2 2025

# 1. Executive Summary

TĀNVI is a modern, direct-to-consumer ethnic apparel brand selling handcrafted Indian clothing — sarees, lehengas, kurta sets, and co-ord sets — through a premium Shopify-powered e-commerce platform. This PRD defines the full product scope, feature requirements, UX architecture, technical stack, and phased launch plan for the digital storefront.

The platform is designed to serve two primary segments: urban Indian women (Tier 1 & Tier 2 cities) and the Indian diaspora (US, UK, UAE, Canada), with a visual identity rooted in a warm beige palette, editorial typography, and a commitment to showcasing craft heritage.

### 1.1 Business Objectives

- Launch a fully operational Shopify storefront within 6 weeks of kick-off

- Achieve ₹5L+ in revenue within the first 90 days (MVP phase)

- Build a customer email list of 1,000+ within 3 months

- Attain an average product rating of 4.5★ or above

- Expand to international shipping (UAE, US, UK) by Month 6

- Reach ₹25L+ monthly revenue by Month 9

### 1.2 Success Metrics (KPIs)

| Metric | MVP (Month 3) | Growth (Month 9) | Scale (Month 18) |
| --- | --- | --- | --- |
| Monthly Revenue | ₹5L+ | ₹25L+ | ₹1Cr+ |
| SKU Count | 50 | 150+ | 500+ |
| Avg Order Value | ₹2,500 | ₹3,500 | ₹4,500 |
| Cart Abandonment Rate | <75% | <65% | <55% |
| Repeat Purchase Rate | 15% | 30% | 45% |
| Email List Size | 1,000 | 10,000 | 50,000 |
| App Store Rating | N/A | N/A | 4.7★+ |
| Intl Orders % | 0% | 10% | 25% |

# 2. Product Overview

## 2.1 Product Vision

To create the most trusted and visually rich destination for ethnic wear online — where every garment tells a craft story, every customer feels confident in their size choice, and the shopping experience feels as curated as a boutique visit.

## 2.2 Target Users

### Primary Persona: Urban Indian Woman (25–42)

- Lives in metro / Tier-1 cities

- Occasions: weddings, festivals, office, casual ethnic

- Pain points: wrong sizing, unclear fabric quality, long delivery for special occasions

- Behaviour: browses Instagram, compares 3–5 options, reads reviews carefully

### Secondary Persona: Indian Diaspora (28–50)

- Located in US, UK, UAE, or Canada

- Occasions: Diwali, weddings back home, cultural events abroad

- Pain points: customs/import duties, uncertain international delivery timelines, limited access to authentic Indian fabrics

- Behaviour: highly intentional buyer, willing to pay premium for quality and authenticity

## 2.3 Competitive Landscape

| Competitor | Strength | Weakness | Our Edge |
| --- | --- | --- | --- |
| Nykaa Fashion | Brand recognition, wide SKUs | Generic experience, not craft-focused | Craft heritage storytelling, artisan profiles |
| Indya | Fast fashion ethnic, trend-led | Low quality perception, no customisation | Premium fabrics, pre-order for handcrafted |
| Craftsvilla | Artisan focus, variety | Poor UX, slow site, outdated design | Modern editorial UX, mobile-first |
| Global Desi | Brand loyalty, offline + online | Premium pricing without premium feel | Better value, richer product storytelling |
| Etsy Sellers | Authentic, unique items | No standardisation, slow shipping | Professional brand + artisan authenticity |

# 3. Feature Requirements

Features are categorised as: P0 (MVP — must launch), P1 (Growth — required by Month 6), P2 (Scale — required by Month 12).

## 3.1 Core Store Pages

| Page | Priority | Key Requirements |
| --- | --- | --- |
| Homepage | P0 | Hero banner, featured collections, occasion strips, brand story snippet, social proof bar, newsletter capture |
| Category / Collection Pages | P0 | Multi-axis filter (occasion, fabric, price, size, dispatch time), grid/list toggle, sort options, 'New' and 'Pre-order' badges |
| Product Detail Page (PDP) | P0 | Fabric zoom, drape video, size guide, craft card, care instructions, trust bar, Shop the Look, reviews widget, WhatsApp CTA |
| Cart & Checkout | P0 | Free shipping threshold bar, trust seals, upsell widget, express checkout (UPI, Google Pay), saved addresses |
| Order Tracking Page | P0 | Branded tracker via Aftership, real-time status, WhatsApp notification opt-in |
| About / Brand Story | P0 | Founder story, artisan community, sustainability commitment, craft map of India |
| Occasion Landing Pages | P1 | Curated edits for Wedding, Festive, Casual, Office — updated seasonally |
| Craft / Fabric Hub | P1 | A-Z guide to fabrics (Banarasi, Chanderi, Kantha, etc.) linked to relevant products |
| Lookbook / Editorial | P1 | Seasonal styled shoots, styling tips, 'How to wear' guides |
| International Shipping Hub | P1 | Duties calculator, dispatch calendar, customs packaging info, diaspora-specific FAQs |
| Style Quiz / Outfit Finder | P2 | AI-driven quiz: occasion + budget + body type → curated 3-look edit |
| Artisan Profiles | P2 | Individual artisan pages with story, craft, and linked products |

## 3.2 Ethnic Wear–Specific Features

### 3.2.1 Fabric Zoom & Texture View [P0]

Requirement: Every product must have at least one dedicated fabric close-up image (min 2000×2000px) with zoom-on-hover (desktop) and pinch-zoom (mobile). Fabric images must be captioned with fabric name, origin region, weave type, and GSM weight.

- Optional: 10–15 second looping video showing fabric drape and sheen movement

- Label stickers: 'GI Tagged', 'Handwoven', 'Natural Dye' where applicable

### 3.2.2 Shop the Look / Complete the Set [P0]

Requirement: For all set products (lehengas, saree + blouse, kurta sets), a 'Complete This Look' component must appear on the PDP as a sticky side-panel (desktop) or accordion section (mobile).

- Must show: dupatta, blouse/inner, jewellery inspiration, footwear suggestion

- Add-all-to-cart with one click; individual items may be deselected

- Uses Shopify metafields to link 'companion products' to each SKU

### 3.2.3 Body-Type Specific Size Guide [P0]

Requirement: A multi-tab size guide modal accessible from every PDP. Tabs: Standard Measurements | Body Type Guide | Fit Tips | How to Measure.

- Body types covered: Apple, Pear, Hourglass, Rectangle, Inverted Triangle

- Each body type includes: recommended silhouettes, fit adjustments, and model reference

- Size guide also shows model stats (height, weight, size worn) for reference

- Printable PDF version available for download

### 3.2.4 Pre-Order System for Handcrafted Items [P0]

Requirement: Use the 'Pre-order Now' Shopify app (or equivalent) to enable pre-order mode per SKU. Must support:

- Production timeline displayed on PDP: e.g., 'Artisan begins Week 1 → QC Week 4 → Dispatch Week 5'

- Partial payment option: 30% deposit at order, 70% on dispatch

- Automatic WhatsApp/email updates at each production milestone

- Clear cancellation policy: full refund within 48 hours of order; 50% after

- Admin dashboard to manage pre-order inventory and production status

### 3.2.5 Craft Heritage Story Cards [P1]

Requirement: Each fabric type / craft has a reusable 'Heritage Card' component shown on the PDP below product description. Content includes: craft name, origin map pin, weave/technique description, artisan community info, GI tag or UNESCO designation if applicable.

- Managed via Shopify CMS content blocks (not hardcoded)

- Links to the full Craft Hub page for deeper discovery

### 3.2.6 Blouse Customisation Builder [P1]

Requirement: For sarees and lehengas, a 'Customise Your Blouse' step in the add-to-cart flow. Must support:

- Sleeve style selection: Sleeveless / Short / Elbow / Full

- Neckline: Round / V-Neck / Sweetheart / Halter / Boat

- Measurement input: Bust / Waist / Shoulder (with measurement guide link)

- Lead time adjustment: standard delivery + 7 days for custom blouse

- Upcharge: displayed transparently before confirmation (e.g., +₹500 for custom blouse)

### 3.2.7 Visual / AI Style Search [P2]

Requirement: An image upload feature in the search bar. User uploads a reference photo; system returns visually similar products from the catalog. Powered by Google Vision API or a third-party Shopify app (e.g., Visii or Snap.io).

# 4. UX & Navigation Architecture

## 4.1 Information Architecture

Navigation follows a three-axis model allowing users to discover via Category, Occasion, or Craft — matching the three primary mental models shoppers use for ethnic wear.

| Nav Axis | Top-level Items | Sub-items (examples) |
| --- | --- | --- |
| By Category | Sarees, Lehengas, Anarkalis, Kurta Sets, Co-ords, Dupattas | Silk Sarees, Printed Sarees, Pre-stitched Sarees; Bridal Lehengas, Party Lehengas |
| By Occasion | Wedding, Festive / Puja, Mehendi & Haldi, Reception, Office Wear, Casual Daily | Sub-filtered by budget and formality level |
| By Craft / Fabric | Banarasi, Kantha, Bandhani, Chikankari, Chanderi, Ajrakh, Ikat, Kalamkari | Each craft links to Craft Hub page with heritage story |
| Quick Access | New Arrivals, Sale, Pre-order Now, Bestsellers, Under ₹2000 | Seasonal and campaign-specific landing pages |

## 4.2 Product Detail Page (PDP) Layout

Desktop: 2-column layout. Left: image gallery (main image + thumbnail strip + fabric zoom). Right: product info column.

Mobile: Single column. Images → Title + Price → Size selector → CTA → Trust bar → Description → Size guide → Reviews → Shop the Look.

### PDP Right Column — Component Order (Desktop)

- Craft tag + Category breadcrumb

- Product title (H1)

- Price + Pre-order badge (if applicable)

- Colour / variant swatches

- Size selector + Size Guide link (opens modal)

- Customisation CTA (blouse builder, if saree/lehenga)

- Add to Cart / Pre-order Now primary CTA

- Sticky trust bar (secure checkout, dispatch date, returns, WhatsApp)

- Product description (short: 3–4 lines; expandable)

- Craft Heritage Card

- Fabric & Care accordion (wash care + storage tips)

- Delivery & Returns accordion

- Reviews section

- Shop the Look

- Recently Viewed / You May Also Like

## 4.3 Mobile UX Principles

- All CTAs minimum 48px tap target height

- Sticky bottom bar on PDP: price + Add to Cart

- Swipeable image gallery with haptic-style transitions

- Floating filter bar on category pages (pill-style, horizontally scrollable)

- One-tap WhatsApp support via floating button

- Guest checkout default; account creation post-order

# 5. Technology Stack

## 5.1 Platform: Shopify (Recommended)

Shopify is selected as the e-commerce platform for Phase 1 and Phase 2 based on its time-to-market advantage, ecosystem maturity for fashion, and native support for international commerce via Shopify Markets.

| Component | Tool / Service | Purpose |
| --- | --- | --- |
| E-commerce Platform | Shopify (Advanced) | Store, inventory, checkout, orders |
| Theme | Prestige (by Maestrooo) | Editorial layout, fabric swatches, lookbooks |
| Payment — India | Razorpay | UPI, EMI, Net Banking, COD, Cards |
| Payment — International | Shopify Payments / Stripe | Cards, Apple Pay, Google Pay (USD/GBP/AED) |
| Email & SMS Marketing | Klaviyo | Abandon cart flows, welcome series, campaigns |
| WhatsApp Commerce | Interakt (powered by WhatsApp Business API) | Order updates, support, catalogue sharing |
| Reviews | Okendo | Photo/video reviews, Q&A, UGC collection |
| Shipping — Domestic | Shiprocket / Delhivery | Multi-courier aggregator, AWB, tracking |
| Shipping — International | DHL Express | Diaspora orders, express international delivery |
| Tracking | Aftership | Branded tracking page, proactive notifications |
| Pre-orders | Pre-order Now (Shopify App) | Per-SKU pre-order, partial payment, timelines |
| Size Guide | Kiwi Sizing or custom Shopify section | Body-type guided size charts |
| Loyalty Programme | Smile.io | Points, referrals, VIP tiers (Phase 2) |
| Analytics | Google Analytics 4 + Meta Pixel | Traffic, funnel, ad attribution |
| CRM / Customer Data | Klaviyo Profiles | Customer segmentation, lifecycle marketing |
| Search | Searchie or Shopify Search & Discovery | Filters, synonyms, visual search (P2) |
| Content / Blog | Shopify Blog (native) | Style guides, craft articles, SEO content |
| Image CDN | Shopify native CDN | Auto-optimised image delivery |

## 5.2 Phase 2 Tech Additions

- Interakt WhatsApp automation: broadcast campaigns, order notifications

- Gorgias: customer support helpdesk integrating email + WhatsApp + chat

- Shopify Markets: multi-currency, localised checkout for US / UK / UAE

- Recart: abandoned cart recovery via WhatsApp (alternative to Klaviyo SMS)

## 5.3 Phase 3 Tech Additions

- Flutter mobile app (iOS + Android): native app with Shopify Storefront API

- Algolia or Boost Commerce: advanced AI-powered search with visual filters

- Snap.io or Syte: visual image search (upload a photo, find similar products)

- Nosto: personalised product recommendations and homepage personalisation

- Cloudflare: CDN layer for international performance optimisation

# 6. Conversion Optimisation & Trust Architecture

## 6.1 Cart Abandonment Recovery

Ethnic wear has high cart abandonment (industry average: 75–80%) due to: size uncertainty, delivery timeline concerns, and price sensitivity. The following recovery stack addresses each root cause.

| Recovery Touch | Channel | Trigger | Message Focus |
| --- | --- | --- | --- |
| Touch 1 | Email (Klaviyo) | 1 hour post-abandon | Emotional reminder; no discount. 'Your outfit is waiting.' |
| Touch 2 | WhatsApp (Interakt) | 4 hours post-abandon | Link to size guide + care info. Address purchase doubt. |
| Touch 3 | Email (Klaviyo) | 24 hours post-abandon | Style tip + review highlight for abandoned product. |
| Touch 4 | Email (Klaviyo) | 72 hours post-abandon | 5% off with scarcity: 'Only 2 left in your size.' Expires 24h. |
| Touch 5 | WhatsApp | 7 days post-abandon | Final nudge: 'Back in stock alerts' opt-in if OOS, else close. |

## 6.2 Product Page Trust Elements

- Sticky Trust Bar (always visible on PDP): 🔒 Secure Checkout · 🚚 Free Shipping ₹1499+ · 🔁 7-Day Exchange · 💬 WhatsApp Support

- Dispatch Date Promise: 'Ships by [exact date]' — not a range. Computed per item type (ready stock vs made-to-order)

- 'Ready to Ship' vs 'Made to Order' badge on every product card and PDP header

- Review summary with filter by body type, height, and occasion worn

- 'X people are viewing this' live social proof widget (use sparingly to avoid annoyance)

## 6.3 Review & UGC Programme

- Post-delivery email at Day 7: request photo review in exchange for ₹50 store credit

- Reviews must display: star rating, body type, height, city, and occasion worn

- Video reviews featured prominently on PDP for products above ₹4,000

- Monthly 'Customer Looks' Instagram roundup drives UGC and social trust

- Okendo Widgets: star ratings show in Google Shopping results via structured data

## 6.4 Returns & Exchange Policy

- Standard items: 7-day size exchange, no questions asked

- Customised blouse / pre-order items: exchange only, no return — clearly disclosed at cart and checkout

- Self-service exchange portal: no email or support ticket required (Aftership Returns Centre)

- Prepaid return label provided for orders above ₹3,000

- Refund processed within 5–7 business days, prominently communicated

## 6.5 Checkout Optimisation

- Guest checkout is the default flow; account creation is offered post-purchase

- 3-step checkout maximum: Address → Shipping → Payment

- Express checkout options prominent: GPay / PhonePe / UPI one-tap

- Free shipping threshold bar: 'Add ₹[X] more for free shipping' visible in cart

- Order summary always visible on right (desktop) during checkout

- 'Edit Cart' accessible from checkout without losing payment form data

# 7. Phase-wise Launch Plan

## Phase 1 — MVP (Months 1–3)

Objective: Launch a clean, performant, trustworthy storefront with 50 hero SKUs and acquire the first 200 paying customers. Validate product-market fit before adding complexity.

| Deliverable | Owner | Target Week |
| --- | --- | --- |
| Shopify store setup + Prestige theme configuration | Tech Lead | Week 1 |
| Brand identity applied: beige palette, typography, custom CSS | Design Lead | Week 1–2 |
| 50 SKUs uploaded: photography, copy, variants, pricing | Merchandising | Week 2–3 |
| Razorpay + Shiprocket integration and test orders | Tech Lead | Week 2 |
| Basic size guide (standard chart) per category | Content Team | Week 3 |
| Homepage, About, Policies, Contact pages live | Content Team | Week 3 |
| Klaviyo: Welcome series + Abandon cart 3-touch flow | Marketing | Week 3–4 |
| WhatsApp Business number + chat widget installed | Marketing | Week 3 |
| Google Analytics 4 + Meta Pixel configured | Marketing | Week 2 |
| Soft launch: friends, family, 50 beta orders | Founder | Week 4–5 |
| Influencer seeding (5–8 micro-influencers) | Marketing | Week 5–6 |
| Public launch + Meta ad campaign ₹20,000 test budget | Marketing | Week 6 |

## Phase 2 — Growth (Months 4–9)

Objective: Add ethnic-wear-specific features that drive repeat purchases, reduce returns, and open international revenue. Build brand authority through content and craft storytelling.

| Deliverable | Owner | Target Month |
| --- | --- | --- |
| Fabric zoom + drape video on all PDPs | Tech + Creative | Month 4 |
| 'Shop the Look' component live on all set products | Tech Lead | Month 4 |
| Pre-order system for handcrafted SKUs | Tech Lead | Month 4–5 |
| Occasion landing pages: Wedding, Festive, Casual, Office | Design + Content | Month 5 |
| Body-type size guide with 5 body type tabs | Content + Design | Month 5 |
| Craft Heritage Cards on all PDPs | Content Team | Month 5–6 |
| Okendo photo review programme launched | Marketing | Month 4 |
| International shipping live: UAE, US, UK via DHL | Operations | Month 6 |
| Shopify Markets: USD, GBP, AED currency checkout | Tech Lead | Month 6 |
| Loyalty programme: Smile.io points system live | Marketing | Month 7 |
| Klaviyo: Post-purchase, Win-back, VIP flows | Marketing | Month 6 |
| Style editorial / blog: 2 articles/month minimum | Content Team | Month 5–ongoing |
| Blouse customisation builder (sarees + lehengas) | Tech Lead | Month 8 |
| Gorgias helpdesk: unified inbox for support | Operations | Month 7 |

## Phase 3 — Scale (Months 10–18)

Objective: Technology differentiation, community building, and multi-channel presence. The platform evolves from a store into a brand destination.

| Deliverable | Owner | Target Month |
| --- | --- | --- |
| Native mobile app — iOS + Android (Flutter + Shopify Storefront API) | Mobile Dev | Month 12 |
| AI Outfit Finder quiz with personalised 3-look edit | Tech + Content | Month 11 |
| Visual search (image upload to find similar products) | Tech Lead | Month 13 |
| Artisan profile pages linked to products | Content Team | Month 10 |
| AR virtual try-on (sarees + lehengas) — third-party SDK | Tech Lead | Month 14–15 |
| Customer community / style forum | Marketing | Month 12 |
| Subscription box / bridal trousseau service | Product Team | Month 14 |
| Regional language support: Hindi, Tamil, Telugu (basic) | Tech + Content | Month 13 |
| Affiliate + ambassador referral programme | Marketing | Month 11 |
| SEO: 100+ optimised blog articles + craft guides | Content Team | Month 10–18 |
| Offline pop-up event integration with QR to online store | Operations | Month 12 |
| Nosto personalisation: dynamic homepage per user segment | Tech Lead | Month 15 |

# 8. Brand & Design System

## 8.1 Visual Identity

The TĀNVI brand identity is rooted in the tactile quality of handloom textiles — warm, earthy, refined. The digital aesthetic mirrors the feeling of walking into a premium boutique: generous white space, editorial typography, and restrained use of gold as an accent.

| Token | Value | Usage |
| --- | --- | --- |
| --beige-light | #F5F0EA | Page backgrounds, card fills |
| --beige-core | #E8DDD0 | Section dividers, borders, swatches |
| --beige-mid | #D4C4B0 | Secondary text, placeholder text |
| --gold | #C9A96E | Primary accent: borders, badges, icons, headings |
| --rust | #8B4513 | Secondary accent: category labels, sale tags |
| --ink | #2A2118 | Primary headings, nav, dark backgrounds |
| --ink-soft | #5C4F3D | Body text, descriptive copy |
| --white | #FDFAF6 | Card backgrounds, clean surfaces |

## 8.2 Typography

| Role | Font | Weights | Use Cases |
| --- | --- | --- | --- |
| Display / Editorial | Cormorant Garamond | 300, 400 Italic, 600 | Page titles, campaign headlines, price display, pull quotes |
| Body / UI | Jost | 300, 400, 500 | Navigation, body copy, buttons, labels, filter chips, CTAs |

## 8.3 Design Principles

- Beige, not white — all backgrounds use warm off-white tones, never pure #FFFFFF

- Gold as accent only — never as a dominant fill colour

- Editorial white space — generous padding; content breathes

- Product photography on natural textures: linen, marble, jute — never studio white

- Thin borders over thick cards — use 1px strokes over heavy box-shadows

- No AI-aesthetic gradients — no purple gradients, no dark glass morphism

# 9. Non-Functional Requirements

| Requirement | Target | Measurement Method |
| --- | --- | --- |
| Page Load Speed (LCP) | < 2.5 seconds on 4G mobile | Google PageSpeed Insights, monthly audit |
| Core Web Vitals (CLS) | < 0.1 (Good) | Google Search Console |
| Mobile Responsiveness | 100% — all pages fully functional on 320px–414px | BrowserStack device testing |
| Uptime SLA | 99.9% (Shopify managed hosting) | Shopify status page + UptimeRobot alerts |
| Checkout Conversion | PDP → Checkout in ≤ 3 steps / ≤ 60 seconds | Hotjar session recordings, funnel analysis |
| Image Quality | Fabric zoom images min 2000×2000px; max 800KB (WebP) | Pre-upload QC checklist |
| Accessibility | WCAG 2.1 AA — colour contrast ≥ 4.5:1, alt text on all images | Accessibility audit tool (axe) |
| SEO | All PDPs: unique meta title, meta description, structured data (Product schema) | Google Search Console coverage report |
| Data Privacy | GDPR compliant for EU/UK customers; clear cookie consent banner | Shopify Privacy app + legal review |
| Payment Security | PCI-DSS Level 1 (via Razorpay + Shopify Payments) | Platform certification — no card data stored on TĀNVI servers |

# 10. Content Requirements

## 10.1 Product Content Standards

Every SKU published must meet the following minimum content standard before going live:

| Content Element | Requirement | Priority |
| --- | --- | --- |
| Product Images | Min 5 images: Model front, model back, fabric close-up, flat lay, detail shot | P0 |
| Product Title | Format: [Craft Type] [Garment] in [Colour] — [Fabric] (max 70 chars) | P0 |
| Short Description | 3–4 sentence summary: occasion, fabric feel, styling note. No bullet points. | P0 |
| Fabric Details | Fabric type, GSM, origin, weave technique, lining info | P0 |
| Wash Care Instructions | Illustrated icons + text: wash temp, dry method, ironing, storage | P0 |
| Size & Fit Notes | Sizing (S/M/L or custom), model height/size worn, fit recommendation | P0 |
| Craft Heritage Card | Craft name, origin region, technique, GI tag if applicable | P1 |
| Pre-order Timeline | Week-by-week production and dispatch timeline for handcrafted items | P0 for pre-order SKUs |
| Meta Title + Description | SEO-optimised, unique per product, includes key search terms | P0 |
| Alt Text | Descriptive alt text on all product images for SEO and accessibility | P0 |

## 10.2 Seasonal Content Calendar

- Diwali (October): 6-week pre-season editorial, 'Festive Edit' landing page, gift wrapping promotion

- Wedding Season (Nov–Feb): 'Bridal & Guest' landing page, pre-order push for lehengas and sarees

- Holi (March): Pastel and bright-colour collection spotlight, dispatch cutoff communications

- Eid (April): Special Anarkali and kurta set promotion, International shipping focus

- Independence Day (August): Khadi and Indian handloom focus, artisan spotlight series

# 11. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Delayed handcrafted orders breaking customer trust | High | High | Clear pre-order timelines, partial payment, milestone WhatsApp updates |
| High return rate due to size mismatch | High | High | Body-type size guide, model stats, easy 7-day exchange policy |
| International customs delays causing negative experience | Medium | High | Proactive DHL tracking, duties calculator, documented customs info page |
| Cart abandonment due to high AOV and uncertainty | High | Medium | 5-touch abandon cart flow, trust bar, size guide link in cart |
| Shopify theme limitation for ethnic UX requirements | Medium | Medium | Custom Liquid sections for Heritage Cards and pre-order timelines |
| Slow content production delaying SKU uploads | Medium | High | Content checklist templates, photography brief standardisation |
| Counterfeit or low-quality imitation products listed | Low | High | GI tag verification, artisan partnership agreements |

# 12. Open Questions & Pending Decisions

| Question | Options | Owner | Decision By |
| --- | --- | --- | --- |
| Will we support COD (Cash on Delivery)? | Yes (higher conversions, higher RTO risk) / No (cleaner operations) | Founder + Ops | Week 1 |
| Brand name finalised? | 'TĀNVI' is placeholder — legal clearance needed | Founder | Pre-launch |
| Blouse customisation: in-house tailoring or outsourced? | In-house atelier / Outsourced partner / Not Phase 1 | Operations | Month 3 |
| International pricing: flat USD/GBP or dynamic? | Shopify Markets dynamic conversion / Fixed international price list | Finance + Tech | Month 5 |
| Mobile app: build or wait for traction? | Build Phase 3 per plan / Defer until ₹50L MRR | Founder + Tech | Month 9 review |
| Subscription / membership tier? | Implement via Smile.io / Custom loyalty / Defer | Marketing | Month 7 |

# 13. Appendix

## A. Glossary

| Term | Definition |
| --- | --- |
| PDP | Product Detail Page — the individual product page showing images, description, size, and CTA |
| SKU | Stock Keeping Unit — a unique identifier for each product variant (e.g., Saree in Blue, Size M) |
| AOV | Average Order Value — total revenue divided by number of orders |
| LCP | Largest Contentful Paint — a Core Web Vital measuring how fast the main content loads |
| GI Tag | Geographical Indication Tag — a certification that a product originates in a specific region (e.g., Banarasi Silk) |
| Pre-order | A purchase made before the product is physically made or dispatched; common for handcrafted items |
| UGC | User Generated Content — photos, videos, reviews submitted by customers |
| RTO | Return to Origin — when a COD order is refused by the customer and the package returns to the seller |
| MRR | Monthly Recurring Revenue |
| Metafield | A Shopify data field used to store custom data on products (e.g., craft type, artisan name) |

## B. Document Revision History

| Version | Date | Author | Summary of Changes |
| --- | --- | --- | --- |
| 1.0 | February 2025 | Product & Strategy Team | Initial PRD — full scope document for TĀNVI ethnic apparel platform |

End of Document — TĀNVI Ethnic Apparel PRD v1.0